Risk Name	A. Likely (1-5)	B. Severity (1-5)	Risk Factor (A*B)	Mitigation.
Poor Communication.	1	4	4	- Set meeting time every day. / - Frequent communication on Discord. / - Discussing what we’re doing at the start/end of every meeting.
Weak Dev Environment.	3	3	9	- Prioritize during planning phase. / - Period cleaning checks.
Clean Working Repo.	4	2	8	- Set up gitignore early on. / - Period cleaning checks.
We don’t know how to do much in Maui.	5	5	25	- Communicate and share tutorial resources with the rest of the team. / - Dedicate a large chunk of time to creating the UI.
Unforeseen errors in Visual Studio.	3	5	15	- Communicate effectively when errors occur. / - Keep track of how errors are solved in case they appear again.
Team member can no longer work on project (ex. health issues).	1	5	5	-