Risk Name	A. Likely (1-5)	B. Severity (1-5)	Risk Factor (A*B)	Mitigation.
Poor Communication.	1	4	4	- Set meeting time every day. / - Frequent communication on Discord. / - Discussing what we’re doing at the start/end of every meeting.
Weak Dev Environment.	3	3	9	- Prioritize during planning phase. / - Period cleaning checks.
Clean Working Repo.	4	2	8	- Set up gitignore early on. / - Period cleaning checks.
We don’t know how to do much in Maui.	5	5	25	- Communicate and share tutorial resources with the rest of the team. / - Dedicate a large chunk of time to creating the UI.
Unforeseen errors in Visual Studio.	3	5	15	- Communicate effectively when errors occur. / - Keep track of how errors are solved in case they appear again.
Team member can no longer work on project (ex. health issues).	1	5	5	-
We cannot connect the API to the database	2	5	3	- Make each other aware of this immediately and make it a priority to fix this issue if it occurs.
We cannot figure out how to make the UI work	2	5	5	- Search up tutorials. Hopefully there will be one that explains things. / - This one is very important, so not being able to get it to work will be very bad.
Someone on the team cannot get their code to run.	3	5	3	- Make sure to frequently push changes to repo on different branches to make sure that we have back ups. / - Frequently pull changes from the repo that others made, making sure that everyone is working on the latest versions of each project to ensure that the new code isn’t changing old versions of code and making things complicated.
We accidentally delete the wrong branch on github that had the latest version / team members most recent work on it and this sets us back	3	4	5	- Make ABSOLUTELY sure everyone has confirmed we can delete that branch. / - Check to make sure we are deleting the right branch / - Make sure everyone has pulled the latest changes from working versions / - Make sure to check every branch we are about to delete to make sure we aren’t deleting important progress.