Risk Name	A. Likely (1-5)	B. Severity (1-5)	Risk Factor (A*B)	Mitigation.
Poor Communication.	1	4	4	- Set meeting time every day. / - Frequent communication on Discord. / - Discussing what we’re doing at the start/end of every meeting.
Weak Dev Environment.	3	3	9	- Prioritize during planning phase. / - Period cleaning checks.
Clean Working Repo.	4	2	8	- Set up gitignore early on. / - Period cleaning checks.
We don’t know how to do much in Maui.	5	5	25	- Communicate and share tutorial resources with the rest of the team. / - Dedicate a large chunk of time to creating the UI.
Unforeseen errors in Visual Studio.	3	5	15	- Communicate effectively when errors occur. / - Keep track of how errors are solved in case they appear again.
Team member can no longer work on project (ex. health issues).	1	5	5	- They need to inform us if possible, someone else must pick up on the said team members work. / - Frequently push changes to github, so that if something like this does happen, the rest of the group will have at least some of said team members code to work with. / - Make sure to post guides and tutorials that said team members were using for their parts of their project so that other members can continue with it rather than having to re-find from scratch.
We cannot connect the API to the database	2	5	10	- Make each other aware of this immediately and make it a priority to fix this issue if it occurs.
We cannot figure out how to make the UI work	2	4	8	- Search up tutorials. Hopefully there will be one that explains things. / - This one is very important, so not being able to get it to work will be very bad.
Someone on the team cannot get their code to run.	3	5	15	- Make sure to frequently push changes to repo on different branches to make sure that we have back ups. / - Frequently pull changes from the repo that others made, making sure that everyone is working on the latest versions of each project to ensure that the new code isn’t changing old versions of code and making things complicated.
We accidentally delete the wrong branch on github that had the latest version / team members most recent work on it and this sets us back	3	4	12	- Make ABSOLUTELY sure everyone has confirmed we can delete that branch. / - Check to make sure we are deleting the right branch / - Make sure everyone has pulled the latest changes from working versions / - Make sure to check every branch we are about to delete to make sure we aren’t deleting important progress.
We accidently merge / push the wrong version of the branch and overwrite progress	3	2	6	- Same mitigation factors as the previous risk. Make sure that before merging / pushing that we are merging / pushing to the correct branch / - Create backups of every branch or push to a new branch if necessary to make sure things are working with the new code for everyone rather than overwriting working versions. / - Can also revert to previous versions of the branch. But it is important to write in the commit what was changed in case you accidently pushed multiple times and overwrote multiple times with all broken versions, which would make it harder to actually find the working version.
One of us accidently breaks our visual studio project while working on one of our tasks which results in that specific person needing to delete their current version of the project and repull from the GitHub	3	5	15	- Make sure to frequently test and push progress to github so that we have backups so if this problem does happen, we aren’t set back immensely. / - Don’t randomly just install / update packages and do random things that we forget about when trying to fix things or get things to work out of frustration that ends up breaking things completely.